PROJECT INFORMATION DOCUMENT (PID)

Report No.:  AB798

	Project Name
	BAM EARTHQUAKE EMERGENCY RESPONSE PROJECT

	Region
	MIDDLE EAST AND NORTH AFRICA

	Sector
	Housing and construction (35%), Roads and highways (25%), Gen. Agriculture (20%), Power (10%), Telecommunications (10%)

	Project ID
	P088060

	Borrower(s)
	ISLAMIC REPUBLIC OF IRAN

	Implementing Agency
	OIETAI, Ministry of Economic Affairs and Finance

Nasser Khosrow Avenue

Tehran, Islamic Republic of Iran

 Fax: 98-21-390-1033

ISLAMIC REPUBLIC OF IRAN

	Environment Category
	[ ] A   [X] B   [  ] C   [ ] FI   [ ] TBD (to be determined)

	Safeguard Classification
	[ ] S1   
[ ] S2  
[X] S3   
[ ] SF   
[ ] TBD (to be determined)

	Date PID Prepared
	May 11, 2004

	Estimated Date of Appraisal Authorization
	May 27, 2004

	Estimated Date of Board Approval
	August 31, 2004


1. Key development issues and rationale for Bank involvement

(a) The circumstances of the disaster 
Iran is known to be one of the most earthquake prone countries in the world.  With two major seismic belts, the entire country faces moderate to very high seismic risks.  In the 20th century alone, twenty large earthquakes have claimed more than 140,000 lives. 

Province of Kerman is the second largest province, located at the southeastern part of Iran with a total population of about 2 million.  Bam is known for its ancient Arg-e-Bam (Bam citadel) and its production of dates.  Recently a modern automotive assembly plant called Arg-e-Jadid Complex has drawn overseas investments such as Volkswagen and Daewoo companies. 

On December 26th, 2003, a powerful earthquake measuring 6.3 on the Richter scale struck the historic city of Bam in Iran and its surrounding villages.  The population of Bam District (covering Bam city, neighboring Baravat and Arg-e-Jadid towns and 900 surrounding villages) was close to 200,000 in 2003 while the city of Bam had a population of 92,000 before the earthquake.  The earthquake resulted in more than 43,000 deaths and over 30,000 injuries.  About 85% of the houses, commercial units, health facilities and administrative buildings in the city and surrounding villages were severely damaged or destroyed. 

GoI has set up an institutional framework solely dedicated to the reconstruction of Bam through the Inter-Ministerial Bam Guidance and Policy Taskforce, chaired by the Minister of Housing and Urban Development, and charged with policy planning and implementing and supervising the reconstruction of the Bam District.  At the local level the Bam Provincial Reconstruction Task Force has been formed under the supervision of the Guidance Taskforce.  

(b) Preliminary damage estimates the potential economic effects

Total damage resulting from the Bam earthquake is estimated to be on the order of IR 12,410 billion (US$1.5 billion) of which IR 10,120 billion (US$1.2 billion) constitutes direct damage and IR 2,280 billion (US$0.3 billion) constitutes indirect damage. 

Macroeconomic impacts are expected to be minimal.  Loss in production and tourism in the area is expected to have a minimal macroeconomic impact.  The most significant macroeconomic consequences will concern public finances.  There is an estimated US$ 670 million financing gap for the reconstruction effort, not including reconstruction financed from the banking system.  This would represent a worsening of the operational deficit by about 10% or more if extensive restoration of Bam’s monuments is contemplated.

(c) The response of the government and the international community, including relief activities;
Government response. Government and the Iranian Red Crescent Society (IRCS) immediately mobilized emergency rescue and relief operations.  Bam city and its suburbs have been divided into 14 districts.  Each district has been adopted by a neighboring province outside Kerman including administration and coordination of assistance and relief to the victims through the provincial IRCS.  GOI currently estimates a period of two years (4 months in tents and 16-18 months in temporary prefabricated housing) before the population will be able to settle into reconstructed housing.   A total of 16,200 prefabricated shelters have been ordered by the authorities, and 800 container houses have been provided by Turkey (preparation underway to set up a camp) and 1,000 used prefabs will be provided by Tehran city as part of the intermediate shelter program for Bam city.  

International response.  International agencies and more than 44 countries have contributed in the rescue and relief operation. Emergency shelters have been provided to 17,000 of the 20,000 families rendered homeless. The United Nations and donor countries across the world have mobilized rapidly emergency relief support to victims.  The United Nations issued a joint flash appeal on January 13, 2004 soliciting funds totaling US$31.3 million to address relief and rehabilitation needs during the first 90 days.  As of February 9, 2004, donors have pledged US$14 million (46%) but only 3.5 millions have been made available to various humanitarian agencies.  The January Bank mission was informed that the Gulf Cooperation Council (GCC) would be most likely to pledge US$400 million in the form of loans to the Government of Iran for the reconstruction of Bam.
(d) The rationale for Bank involvement

The rationale for Bank’s involvement should be viewed in the following context: (a) Bank’s experience of collaboration with the Government in post-disaster emergency reconstruction; (b) GOI’s interest in Bank’s assistance to better integrate disaster mitigation into development efforts and reduce economic and social risks of natural hazards to which Iran is particularly prone; and (c) GOI’s request for Bank assistance for this complex reconstruction program.

Over the past years, the Bank has been particularly responsive to the country’s needs for post-disaster reconstruction.  So far three reconstruction projects have been prepared between 1992 and 2002 with a total lending of US$487 million.   The projects covered both reconstruction investments and technical assistance programs.  Given the magnitude of the damage and the comprehensive nature of reconstruction efforts needed, the Bank is in a unique position to assist the Government of Iran with its global experience of large-scale emergency reconstruction programs.

2. Proposed objective(s)

The project’s main objective is to assist the Government in:  restoring the living conditions and resuming economic growth of areas affected by the December 2004 Bam earthquake.  

The IBRD’s program of assistance to the GoI will aim at achieving the following:

· Restoring living conditions, through support to housing reconstruction, essential infrastructure and economic recovery;
· Restoring transport links, through reconstruction investments in district’s major roads and the Bam Airport; 

· Restoring symbolic values, through priority consolidation works on Bam citadel and emergency repairs of the cultural heritage sites in Bam city;

· Improving disaster preparedness in Kerman Province, through retrofitting of strategic public buildings, purchase of search & rescue equipment; training and awareness programs; and, 
· Support for effective project implementation through establishment of project/reconstruction management systems and technical assistance.

3. Preliminary description

Housing and commercial buildings (Estimated cost: US$150 million, Proposed IBRD financing: US$140 million). This component finances approximately 50% of the cost of basic construction material (US$110million) for housing reconstruction in addition to the cost of construction machinery (US$40million) in both rural and urban areas.  This component will be implemented by Housing Foundation of Islamic Revolution (HF), who will be in charge of close supervision and the distribution of materials at discounted prices to the beneficiary households receiving Government loans and grants.  
Economic recovery (Estimated cost: US$58 million, Proposed IBRD financing: US$42 million).  This component finances investments in earthquake-affected areas aimed at strengthening the base for economic recovery, in particular, agriculture and agro-industry sectors, which have been the key industry for the affected areas.  Proposed investments would cover: (a) restoration of irrigation systems, to be implemented by the Ministry of Agriculture and Jihad (MoJA); (b) livestock support (purchase to replenish the livestock lost due to the earthquake, livestock management through organization of cooperatives; (c) construction of cattle breeding centers; (d) support to the reestablishment of agro-industry facilities including cold storage, washing and packaging facilities for dates, to be implemented by the Ministry of Industry (MoIn); and (e) forest recovery and watershed protection, to be implemented by the MoJA. 

Transport Infrastructure (Estimated cost: US$25 million, Proposed IBRD financing: US$20 million).  This component finances repairs and preventive works for the key transport infrastructure damaged by the earthquake and envisaged to be further damaged by heavy-load transport during the reconstruction period.  The planned investments to be financed under this component will cover: (a) rehabilitation and preventive works for the main highways between Kerman and Bam; and (b) rehabilitation and reconstruction works for Bam Airport facilities. 

Infrastructure (telecom, electricity, and rural infrastructure/sites & services) (Estimated cost: US$82 million, Proposed IBRD financing: US$65 million).  This component finances repair and reconstruction of telecom, electricity networks covering Bam and Baravat.  The component will also include the provision for financing essential community infrastructure in villages to service the target housing reconstruction areas in affected villages.
Historic sites (Estimated cost: US$10 million, Proposed IBRD financing: US$ 8 million).  This component finances priority consolidation works for Arg-e-Bam (Bam Citadel), Ice House and Ghala Dokhtar in close collaboration with the Iranian Cultural Heritage Organization (ICHO) and UNESCO.   
Preparedness for Kerman Province (Estimated cost: US$20 million, Proposed IBRD financing: US$15 million).  To increase disaster preparedness at the provincial level, this component finances: risk assessment and design studies and retrofitting works for the key buildings in Kerman Province that could continue to serve emergency needs during relief periods (e.g., hospitals, local administration buildings, emergency storages).  The component will also include purchase of emergency rescue and search equipments for Kerman Province.  
Project implementation support and technical assistance  (Estimated cost: US$15 million, Proposed IBRD financing: US$10 million). Series of technical assistance (TA) will be included for IBRD financing to ensure effective and timely implementation of the proposed reconstruction program.  

4. Safeguard policies that might apply

Category B is proposed for the project.  OP.4.01 (Environmental Assessment) and Cultural Property (OPN. 11.03) will be triggered, while application of OD/BP 4.12 (Involuntary Resettlement) remains to be determined.   

On OP. 4.01, based on the OP.8.50 on emergency recovery loans, a waiver will be requested for the environmental assessment to be complied with during implementation instead of before appraisal.   During appraisal, Environment and Safeguard Policy Framework will be prepared.  On OPN 11.03, the project will establish a proactive system to review and assess the cultural and architectural value of buildings before they are repaired or, in the worst case, torn down.  The project will work closely with the appropriate organizations tasked with restoration of the cultural and architectural heritage.  

5. Tentative financing

	Source:
	($m.)

	BORROWER                     
	60

	INTERNATIONAL BANK FOR RECONSTRUCTION AND DEVELOPMENT
	300

	
Total
	360


6.  Implementation arrangements, including temporary mechanisms for in-country and donor coordination

An Inter-Ministerial Task Force, chaired by the Minister of Housing, to serve as the policy-making body for reconstruction of Bam.  It will have the ultimate responsibility for selection of sectoral projects, allocation of the necessary funding, approval of master plans for urban development and issuance of implementation policies and decrees.  Reporting to this Task Force are three principal operational units, namely, the Bam Reconstruction Office (BRO) to be set up by the Housing Foundation of Islamic Revolution (HF), the Bam Provincial Task Force (BTF), and a Financial Management Unit (FMU).  The BRO will serve as the overall construction manager to coordinate and provide procurement assistance to the multitude of local sector agencies responsible for implementation of sectoral housing component, the largest project component, and the quality control of the work of private contractors and suppliers. 

The BTF, headed by the Governor-General of Kerman Province, will be responsible for coordinating the local participation and resolution of local issues.  The FMU will be in charge of disbursement of funds, both Government and donors’ funds, preparation of disbursement applications for replenishment, management of the special accounts and preparation of required financial reporting.  

7. Project and implementation issues and actions

· Slow procurement due to unfamiliarity with the Bank’s procedure both at national and local levels: Standard Bidding Documents (SBD) for goods and works have been submitted to the Bank’s review under the on-going EERP.  The mission advised to coordinate with the EERP team to use the same SBDs.  It is strongly recommended that the PIU (Bam Reconstruction Office-BRO) hire a local and international firm to assist procurement and contract management.  

· Slow disbursement, due to unfamiliarity of the financial controller (FC) with the Bank’s procedure:  Usually, the FC is assigned for each ministry. The mission requested that a FC dedicated to the Project be appointed to facilitate the administrative procedure of approving payments and disbursement.  It is also recommended that a training program be organized for the FC on Bank fiduciary guidelines soon after the appointment. 

· Due diligence and risk mitigation. The proposed project will be a highly visible operation both locally and internationally with a challenge of ensuring structurally sound reconstruction while maintaining historic charge of the city. The project preparation requires to define: (a) M&E mechanism to be embedded in the project design to ensure that these issues are duly addressed; and  (b) communication and participation strategy to ensure effective coordination among multiple stakeholders involved.       

8. Major benefits and risks.

Benefits

· Restoration of housing and infrastructure serving the population of Bam and its surrounding areas. Project investments will enable the population to reconstruct physical assets with minimum disruption of their lifestyles.  The project will directly benefit the affected population by constructing housing and buildings with improved standards and less vulnerability to future earthquakes.  Training on self-construction and quality assurance will enhance the confidence of the population to deal with natural disasters. In addition, the Project will support the restoration of economic activities, particularly in agricultural production.  The project will also support the restoration of historic monuments damaged by the earthquake.

· Comprehensive urban reconstruction in post-disaster context.  The multi-sectoral programming and the proposed implementation arrangements are intended to serve as a comprehensive framework for reconstruction planning and implementation. 
Risks

· Institutional strengthening and capacity building.  Facing the challenge of citywide comprehensive reconstruction, it is intended that the experience of the proposed project will contribute to establishing a model for future schemes on post-disaster reconstruction with improved preparedness in the country.  
· Urban planning and housing.  Balancing technical soundness and aesthetics (to maintain the historic charm of the city) in city reconstruction and housing is critical and how the Bank will handle this issue will be highly visible among donor community.  

· Weak capacity at the municipal level.  In a few months, it is envisaged that the Municipality of Bam will take over the local administration from the current relief set up where the city is divided by 14 zones and other provincial governments across the country have been acting per zone.  However, no concrete arrangements for the transfer of delegation have been made and the municipal mayor and councilors are concerned for the lack of financial and human capacity to manage the city.   Long-term support to strengthen the capacity of Bam municipality should be explored through donor support, if not through the proposed ERL.  
9. Contact point

Contact: Sateh Chafic El-Arnaout

Title: Senior Municipal Development Specialist

Tel: (202) 473-0203

Fax: (202)477-1993

Email: sarnaout@worldbank.org

�PAGE \# "'Page: '#'�'"  ��The report number is automatically generated by the Internal Documents Unit (IDU) and should not be changed.


�PAGE \# "'Page: '#'�'"  ��The project has significant, cumulative and/or irreversible impacts; where there are significant potential impacts related to several safeguard policies.


�PAGE \# "'Page: '#'�'"  ��One or more safeguard policies are triggered, but effects are limited to their impact and are technically and institutionally manageable.


�PAGE \# "'Page: '#'�'"  ��No safeguard issues


�PAGE \# "'Page: '#'�'"  ��Financial intermediary projects





